Team ID: SWTID-2026-6814

Team Size: 5

Team Leader: SRIDEVI K

Team member: MAHESHWARAN S

Team member: RUTHRESWARAN V

Team member: MATHESH G

Team member: RAJENDRAN S

Identification Phase (Project Charter)

Executive Summary & Strategic Context

- Project Title: Streamlining Ticket Assignment for Efficient Support Operations.

- Executive Sponsor: Chief Information Officer (CIO), ABC Corporation.

- Context: ABC Corporation is currently scaling its digital infrastructure. As the number of products grows, the volume of technical support requests has increased by 150%.

- The Problem: Currently, an "Intake Coordinator" manually reviews every ticket to decide if it belongs to the "Certificates" team or the "Platform" team. This creates a bottleneck, especially during peak hours (9 AM – 11 AM), leading to a 4-hour delay before a technician even sees the ticket.

Business Case & Vision

- Cost of Inaction: Based on current labor rates, manual sorting costs ABC Corp approximately $12,000/month in lost productivity.

- The Vision: To transition from a manual "Push" system to an automated "Pull" system. By leveraging ServiceNow’s Flow Designer, the system will act as a digital dispatcher.

- Primary Goal: Reduce the "Time to Assign" from an average of 180 minutes to less than 2 minutes.

Scope & Stakeholder Analysis

- In-Scope: * Creation of a custom ServiceNow table: u_operations_related.

  - Automation of two primary routing paths (Certificates and Platform).

  - Role-based security implementation.

- Out-of-Scope: Integration with external 3rd party email servers or customer-facing portals (Phase 2).

- Key Stakeholders: * Katherine Pierce: Lead for Certificates Team (SME).

  - Manne Niranjan: Lead for Platform Team (SME).

  - IT Admin: Responsible for system architecture and security.